**Weekly Report**

**29/10/2021 – 03/11/2021**

Group ID: **05**

Project Name: ChillnFree

Prepared by: **Võ Hoàng Bảo Duy**

Team members:

19127027 - **Võ Hoàng Bảo Duy**

19127040 - **Trần Ngọc Lam**

19127064- **Lê Minh Sĩ**

19127389 - **Đặng Kiệt Hào**

19127600 - **Lê Quốc Trọng**

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Use-case model | 7/11/2021 | Duy, Sĩ | 80% |
| 2 | Use-case specifications | 7/11/2021 | All members | 65% |
| 3 | Detailed vision document | 12/11/2021 | Lam | 20% |
| 4 | Revised project plan | 12/11/2021 | Hào, Trọng | 20% |

# Issues and impacts:

1. Some use-cases aren’t added to the use-case model.
2. Use-case specialization needs more people to discuss the flow of use-case.
3. Detailed vision document and revised project plan are waiting for the feedback from TAs (if not, members that are assigned tasks will be done before the deadline).

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Use-case model | 7/11/2021 | Duy, Sĩ |
| 2 | Use-case specifications | 7/11/2021 | All members |
| 3 | Detailed vision document | 12/11/2021 | Lam |
| 4 | Revised project plan | 12/11/2021 | Hào, Trọng |

***Notes: The specified tasks are assigned at Trello.***