**Weekly Report**

**12/11/2021 – 17/11/2021**

Group ID: **05**

Project Name: ChillnFree

Prepared by: **Võ Hoàng Bảo Duy**

Team members:

19127027 - **Võ Hoàng Bảo Duy**

19127040 - **Trần Ngọc Lam**

19127064- **Lê Minh Sĩ**

19127389 - **Đặng Kiệt Hào**

19127600 - **Lê Quốc Trọng**

# Achievements since last week:

Software Architecture Document: SAD

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | SAD: Introduction | 17/11/2021 | Lam | 100% |
| 2 | SAD: Architectural Goals and Constraints | 17/11/2021 | Hào | 100% |
| 3 | SAD: Logical View | 23/11/2021 | Duy, Sĩ, Trọng | 20% |
| 4 | Revise Use-case specification | 23/11/2021 | Duy, Sĩ | 30% |
| 5 | Revise Vision Document | 23/11/2021 | Lam | 30% |
| 6 | Revise Project plan | 23/11/2021 | Trọng, Hào | 30% |

# Issues and impacts:

1. Section Logical View of SAD needs more people to discuss.
2. Based on the feedback of TAs, Vision Document, Project plan and Use case specification need to be revised. All members will discuss it.

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Revise Use-case specification | 23/11/2021 | Duy, Sĩ |
| 2 | Revise Vision Document | 23/11/2021 | Lam |
| 3 | Revise Project plan | 23/11/2021 | Trọng, Hào |
| 4 | SAD: Logical View | 23/11/2021 | Duy, Sĩ, Trọng |

***Notes: The specified tasks are assigned at Trello.***