**Weekly Report**

**1/12/2021 – 7/12/2021**

Group ID: **05**

Project Name: ChillnFree

Prepared by: **Võ Hoàng Bảo Duy**

Team members:

19127027 - **Võ Hoàng Bảo Duy**

19127040 - **Trần Ngọc Lam**

19127064- **Lê Minh Sĩ**

19127389 - **Đặng Kiệt Hào**

19127600 - **Lê Quốc Trọng**

# Achievements since last week:

Software Architecture Document: SAD

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | UI prototype: home | 7/12/2021 | Lam | 100% |
| 2 | UI prototype: play music | 7/12/2021 | Hào | 100% |
| 3 | UI prototype: sign in, upload | 7/12/2021 | Trọng | 100% |
| 4 | Complete section: Deployment view | 7/12/2021 | Duy, Sĩ | 100% |
| 5 | Revise/detail SAD | 7/12/2021 | Duy, Sĩ | 50% |
| 6 | Implement the main functions | 10/12/2021 | All members | 70% |

# Issues and impacts:

1. TA has not given SAD’s feedback yet.

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Implement the main functions |  | All members |
| 2 | Preview PA5 |  | All members |

***Notes: The specified tasks are assigned at Trello.***